## Slide 1
Introduction
1
How to Read the Gap Checker
One workbook, six tabs, 250 requirements — and the columns that matter
250
requirements
193
in the prototype
55
not built
6
things block most of it
THE FOUR COLUMNS TO READ
In the prototype?
Yes or No. This is the honest state of the build today, not a plan.
Why it is not there
The reason a requirement was removed or relabelled. Read this before assuming anything is missing by accident.
What it needs before it can be built
The data or decision that would unblock it. This column is the agenda for today.
Slide
Where the requirement appears in the prototype, so you can see it working.
A note on relabelling
Many requirements are built but renamed — "total EDRMS users" is live as "users with recorded activity, last 180 days". Those count as built. We will flag the renames as we go.

## Slide 2
The whole workshop in one view
2
Six Things We Need From You
55 requirements are unbuilt. Six data dependencies account for nearly all of them.
1
7
reqs
User register with employment type
A register that flags each EDRMS user as staff, contractor or consultant.
Likely owner
HR / Identity management
2
7
reqs
A definition and source for Division
What Division means at ADB, and which system holds it per user or per site.
Likely owner
Records Management / HR
3
2
reqs
Training completion source
Where EDRMS training completion is recorded, and whether we can read it.
Likely owner
Learning & Development
4
2
reqs
Go-live date per site
A go-live date per site — or your agreement that site creation date stands in.
Likely owner
EDRMS rollout team
5
20
reqs
System of record for project attributes
Which system holds facility type, modality, country, status, effectivity and closing date — and who owns it.
Likely owner
Unknown — this is the key name we need
6
20
reqs
Site-to-project register
A register mapping EDRMS sites to project IDs, so site activity can roll up to a project.
Likely owner
Records Management
Deps 1–4 unblock 18 gaps. Deps 5–6 source 21 built-but-unsourced requirements. The other 37 gaps carry no recorded reason — we need your steer on those.

## Slide 3
The second ask
3
The 37 Gaps With No Recorded Reason
Marked only "Removed." in the workbook — no dependency, no rationale
18 have a stated dependency
37 no recorded reason
All 55 unbuilt requirements
WHERE THE 37 SIT
11
Bank-wide Oversight
Disposal workflow — approver, status Approved / Declined / Extended, month-on-month disposed, completion rate, overdue actions
17
Department Insights
Disposal workflow again, plus access requests granted and denied, per-library user counts, site convention compliance
9
Retention and Disposal
Provisioning and volume counts, and the top-level retention Term rows
WHAT WE NEED FROM YOU
1
Were these descoped deliberately, or are they simply undocumented?
Unblocks All 37 · If not: We cannot plan the backlog without knowing
2
The disposal workflow accounts for 14 of the 37, across two tabs. Is disposal approval out of scope for this phase?
Unblocks 14 requirements · If not: Treat as descoped and record the decision
3
Several Retention and Disposal items duplicate measures already on Bank-wide. Was that the reason for removal?
Unblocks Clarifies 9 · If not: Likely intentional de-duplication — confirm

## Slide 4
1 · Bank-wide Oversight
4
Bank-wide Oversight
Bank-wide counts of users, records declared, physical counterparts and records due for disposal.
65
requirements
44
built
21
gaps
WHAT IS BUILT
Most built tiles were relabelled, not dropped
"Total EDRMS users" → "users with recorded activity, last 180 days"
"Due for disposal" → "due within 30 / 90 days / 12 months"
Declaration rate built as "share of documents declared as records"
WHERE THE GAPS ARE
User composition · 5
Staff / contractor / consultant counts, training completion, onboarded since go-live
Per-division breakdowns · 4
Records and users declaring, per division
Disposal workflow · 7
Approver, status Approved / Declined / Extended, month-on-month, completion rate, overdue actions
RAC physical custody · 1
Turnover to RAC is a physical event no reachable system records

## Slide 5
1 · Bank-wide Oversight
5
Bank-wide Oversight: The Asks
21 gaps. Five questions close most of them.
WHAT WE NEED FROM YOU
1
Who owns the user register, and can we read employment type from it?
Unblocks 5 requirements · If not: Report total users only
2
What is a Division at ADB, and which system holds it?
Unblocks 4 requirements · If not: Department-level reporting only
3
Is site creation date acceptable as a stand-in for go-live?
Unblocks 1 requirement · If not: Drop onboarding metrics
4
Why was the disposal workflow removed? Is it out of scope, or unsourced?
Unblocks 7 requirements · If not: We need your steer — no reason is recorded
5
Is there any record of physical turnover to RAC we have not found?
Unblocks 1 requirement · If not: Confirmed dead end — drop it

## Slide 6
2 · Department Insights
6
Department Insights
The same measures as Bank-wide, cut by department, office and Records Management unit, with drill-down to site and library.
86
requirements
59
built
25
gaps
WHAT IS BUILT
Largest tab: 86 requirements, 59 built
"Total site visitors" → "total site visits" — visits, not unique people
Disposal due dates rebuilt as 3 / 6 / 12 month bands
Documents, size in GB and declaration counts all built
WHERE THE GAPS ARE
User composition · 4
Staff, contractor, consultant counts and training completion rate
Per-division breakdowns · 4
Records declared, users declaring, per-library indicators by division
Visitor split · 2
Internal vs external visitors — which report shows this split?
Access requests · 2
Requests granted and denied
Disposal workflow · 7
Approver, statuses, records disposed per year and month, disposed size
Site conventions & go-live · 2
Approved site / library / folder convention, go-live date

## Slide 7
2 · Department Insights
7
Department Insights: The Asks
25 gaps — but 8 of them are the same two questions asked on Bank-wide
WHAT WE NEED FROM YOU
1
Which report shows site visitors split by internal and external?
Unblocks 2 requirements · If not: Report total visits only, no split
2
Is there an approved SharePoint site, library and folder convention we can measure against?
Unblocks 1 requirement · If not: Drop convention compliance
3
Are access request grants and denials logged anywhere we can reach?
Unblocks 2 requirements · If not: Drop access request metrics
4
Same user register and Division questions as Bank-wide — one answer settles both tabs
Unblocks 8 requirements · If not: See dependencies 1 and 2
5
Does 'visits' rather than 'unique visitors' meet your need?
Unblocks Confirms 2 built tiles · If not: Currently built as visits

## Slide 8
3 · Project Insights
8
Project Insights
Project attributes — facility type, modality, country, status, effectivity and closing date — against EDRMS site activity.
BUILT, BUT UNSOURCED
Every one of the 20 requirements is built in the prototype. Not one of them has a confirmed data source.
20
requirements
20
built as UI
0
with a data source
WHAT WE NEED FROM YOU
1
Which system holds project attributes — facility type, modality, country, status, dates?
Unblocks All 20 requirements · If not: Project Insights stays a mockup
2
Who owns that system, and can we get read access?
Unblocks All 20 requirements · If not: No source, no dashboard
3
Is there a register mapping EDRMS sites to project IDs?
Unblocks Site-to-project rollup · If not: Site activity cannot roll up to a project
4
If no register exists, can we derive the link by scanning site names?
Unblocks Site-to-project rollup · If not: Workbook notes: "The register. Then SCAN."
5
Is project-level reporting in scope for this phase at all?
Unblocks Scope decision · If not: Defer the whole tab to phase 2

## Slide 9
4 · Institutional File Plan
9
Institutional File Plan
The retention class hierarchy and how records map onto it.
NO GAPS
All 24 requirements on this tab are built in the prototype. The workbook records no missing data and no outstanding question.
24
requirements
24
built
0
gaps
WHAT WE NEED FROM YOU — CONFIRMATION ONLY
1
We believe this tab is complete. Have we missed anything?
Unblocks — · If not: Confirm and move on
2
Does the file plan hierarchy shown match your current approved plan?
Unblocks — · If not: Flag any structural changes now

## Slide 10
5 · Retention and Disposal
10
Retention and Disposal
Retention terms and disposal volumes across the bank.
27
requirements
18
built
9
gaps
UNEXPLAINED
All 9 gaps are marked only "Removed." — no reason and no dependency is recorded in the workbook.
THE NINE REMOVED ITEMS
— Departments / Offices / RMs provisioned
— Number of libraries provisioned
— Number of records declared
— Number of physical counterparts
— Number of records due for disposal
— Number of records disposed (appears twice)
— Term (Top level) (appears twice)
WHAT WE NEED FROM YOU
1
These 9 items were removed with no reason recorded. Were they descoped deliberately?
Unblocks 9 requirements · If not: We need your decision before we can act
2
Several duplicate measures already on Bank-wide. Is that the reason they were dropped?
Unblocks Clarifies overlap · If not: Likely intentional de-duplication
3
Is a top-level retention Term breakdown still wanted here?
Unblocks 2 requirements · If not: Drop the Term rows

## Slide 11
6 · Records and Archive Holdings
11
Records and Archive Holdings
Physical and digital archive holdings and their retention position.
NO GAPS
All 28 requirements on this tab are built in the prototype. The workbook records no missing data and no outstanding question.
28
requirements
28
built
0
gaps
WHAT WE NEED FROM YOU — CONFIRMATION ONLY
1
We believe this tab is complete. Have we missed anything?
Unblocks — · If not: Confirm and move on
2
Does the holdings breakdown match how RAC actually reports its inventory?
Unblocks — · If not: Flag discrepancies now