## Slide 1
EDRMS Utilization Report
Release 2026.4: effort estimates from the dev team
Based on the draft Product Backlog V2.4. The user stories and acceptance criteria are still being revised.

## Slide 2
What we need from you
A man-day estimate for each user story, so the 2026.4 plan can be set
Asian Development Bank · EDRMS Utilization Report, Release 2026.4 · Draft for estimation
Scope: 2 dashboards (Bank-wide Oversight, Department Insights), exports, and the reporting database. 18 user stories (26.4.00 to 2026.4.17).
Estimate per story, in man-days: Back end, Front end, Unit testing, QA, Infra. These are the effort columns already in the Backlog sheet.
Reference build: the approved UI is the SharePoint web part 1.0.51 and the prototype site. Use them to see each story working with sample data.
Data: one weekly refresh, every Monday. Every figure shows "Data as of [Monday]".
Draft: give a range where a story depends on a source that is still open (slide 7). We will re-baseline when the backlog is final.

## Slide 3
Data for this release: system sources
Pulled by the weekly refresh job into the reporting database
Asian Development Bank · EDRMS Utilization Report, Release 2026.4 · Draft for estimation
Source | What we take from it | Used for | Status
AvePoint Cloud Governance, Workspace report | Site list, EDRMS compliant flag, Department, site owner, created date, site type, site title (Name) | Sites, Department grouping, site details | Held (test tenant export)
Microsoft 365 SharePoint site usage report | File Count (documents), Storage Used, page views, last activity per site | Documents, storage | Held (test tenant export)
Microsoft 365 SharePoint activity user detail | Per-person activity, last activity date | Users active in the last 180 days | Held (test tenant export)
drm-npr PostgreSQL, public."Records" | Declared records only: declaring user, declaration date, physical counterpart, site URL | Records declared, trend, physical counterparts, people declaring | Queried (about 1,990 rows in UAT)
Microsoft Graph (driveItems, site analytics) | File created date, libraries, folders, unique viewers | New documents, library usage, site visitors | Partly tested. Folder count and internal / external split to confirm

## Slide 4
Data for this release: manual sources
Provided by RAC as files and loaded into the database. They do not exist in any system.
Asian Development Bank · EDRMS Utilization Report, Release 2026.4 · Draft for estimation
Data | From | Used for | Status
Department / Office / RM / RO list with Category, Sub-category, Sub-group | RAC (sir Rotsen's site file, filled by the BA team) | Every filter and grouping | Sample values in use. Final values pending
Approximate headcount per Department / Office / RM / RO | RAC | EDRMS users card, Comparison | Pending
Completed EDRMS training list | RAC | Training completion | Pending
Go-Live date per Department / Office / RM / RO | RAC | Department Insights Go-Live card | Pending
Site convention guide link per Department / Office / RM / RO | RAC | Site convention card | Pending
For the estimate: allow for a simple upload or load step for each file, and a check that every site maps to one list entry.

## Slide 5
Estimates per user story (1 of 2)
Man-days. Blank cells are for the dev team to fill in. Draft backlog V2.4
Asian Development Bank · EDRMS Utilization Report, Release 2026.4 · Draft for estimation
# | Area | User story | Main data | BE | FE | UT | QA | Infra | Total
1 | Access & Navigation | Report Access and Navigation | Refresh date |  |  |  |  |  | 
2 | Bank-wide Oversight: Top Panel | Bank-wide KPIs | Cloud Governance, site usage, Records, RAC headcount |  |  |  |  |  | 
3 | Bank-wide Oversight: Overview of EDRMS Sites | Site Overview | Cloud Governance, RAC list |  |  |  |  |  | 
4 | Bank-wide Oversight: EDRMS Users | EDRMS Users Breakdown | RAC headcount and training, user activity |  |  |  |  |  | 
5 | Bank-wide Oversight: Documents in EDRMS | Documents Activity | Site usage (monthly), Graph created date |  |  |  |  |  | 
6 | Bank-wide Oversight: Records Declared in EDRMS | Records Declaration | Records, site usage |  |  |  |  |  | 
7 | Bank-wide Oversight: Physical Counterparts | Physical Counterparts | Records |  |  |  |  |  | 
8 | Bank-wide Oversight: Declaration Trend | Trend & Date Range | Records |  |  |  |  |  | 
9 | Department Insights: Department Profile | Category / Sub-category / Sub-group / Site Selection | RAC list, Go-Live dates, convention links |  |  |  |  |  | 

## Slide 6
Estimates per user story (2 of 2)
Man-days. Blank cells are for the dev team to fill in. Draft backlog V2.4
Asian Development Bank · EDRMS Utilization Report, Release 2026.4 · Draft for estimation
# | Area | User story | Main data | BE | FE | UT | QA | Infra | Total
10 | Department Insights: Overview of EDRMS Sites | Sites | Cloud Governance |  |  |  |  |  | 
11 | Department Insights: Site Visits | Site Visitors | Graph site analytics, Cloud Governance |  |  |  |  |  | 
12 | Department Insights: Documents | Documents and Storage per Site | Site usage |  |  |  |  |  | 
13 | Department Insights: Records Declaration | Records and People per Site | Records |  |  |  |  |  | 
14 | Department Insights: Physical Counterpart | Physical Counterparts per Site | Records |  |  |  |  |  | 
15 | Department Insights: Departmental Library Usage | Libraries by Department / Office / RM / RO | Graph libraries and folders, Records, user activity |  |  |  |  |  | 
16 | Bank-wide Oversight: Comparison | Headcount Comparison | RAC headcount, site usage, Records |  |  |  |  |  | 
17 | Access & Navigation | Export to Excel, PDF and PowerPoint | None (front end) |  |  |  |  |  | 
18 | PosgreSQL Database | PostreSQL Database | All four reporting tables |  |  |  |  |  | 

## Slide 7
Open items that may change the estimates
Please flag any story where one of these moves your number
Asian Development Bank · EDRMS Utilization Report, Release 2026.4 · Draft for estimation
Folder count per library: Graph through the weekly scan is proposed. AvePoint to confirm in production (RAC Item 12).
Category values: the four-level filter is built from the file, so new values need no code change. Final values are still to come from RAC.
Site visitors: the internal / external split is not yet tested against the tenant.
Exports: PowerPoint is recommended alongside PDF and Excel. RAC to confirm (Item 8). Word would need a separate paginated report.
Site owners: show names instead of emails, pending RAC (Item 8).
Manual RAC files (headcount, training, Go-Live, convention links) not yet received.

## Slide 8
Next steps
Asian Development Bank · EDRMS Utilization Report, Release 2026.4 · Draft for estimation
Dev team fills in the effort columns for the 18 stories in the Backlog sheet.
Give a range, and note the open item, where a story depends on one.
We consolidate the totals and re-baseline once the backlog is final.